# Issues_Summary

Open workable items (current_location = Issues), regenerated from the SQLite single-source-of-truth (§11.4.12).

## Counts by Type × Status

| Type | Status | Count |
| --- | --- | --- |
| Bug | Operator-blocked | 21 |
| Bug | Queued | 10 |
| Feature | Queued | 2 |
| Task | In progress | 1 |
| Task | Operator-blocked | 29 |
| Task | Queued | 202 |
| TOTAL |  | 265 |

## Items

| ATM ID | Type | Status | Severity | Description |
| --- | --- | --- | --- | --- |
| AII-002 | Task | Queued | low | Counts whose subject no rule of the class noun-to-measure table resolves (“recorded, not drift”): nothing re-measures them. Many sit in dated session reports, plans and evidence files that were true when written. Per document: (a) a docs/zero-gap/point-in-time.tsv row with the reason from the document header when it is dated; (b) a noun-to-measure rule when the subject is measurable in the tree; (c) otherwise replace the count with its derive command. Fix in the repository that owns the document. |
| AII-003 | Bug | Operator-blocked | medium | platform/qa/challenges/api-challenges.sh and scripts/validate-exports.sh carry no proof arm and no sibling proof (validate-exports.sh is referenced only by build-all.sh and verify-standalone-clone.sh, which are not proofs) add –prove-failure arms (validate-exports: a deliberately corrupted export must fail; api-challenges: a stub server returning a wrong status must fail) and register them in the module’s gate surface |
| AII-004 | Bug | Operator-blocked | high | both scripts guard the build with an existence test of the binary and no freshness test, so a source change after the first build is never compiled; build.sh:5 is a plain go build with no identity stamp. Precedent recorded in helix-deps.yaml (2026-09-17 entry): the deployed aicur was 9 days stale and lacked the auth middleware its source had port the workshop’s build-freshness guard (workshop commit 185fb15, ‘build-freshness guard (rebuild trap)’) into ai_interviewing: rebuild when the binary’s embedded source identity differs from HEAD or any tracked backend source is newer, or always run go build (incremental, cached); one shared helper used by start.sh and ingest.sh; commit inside ai_interviewing, return as a gitlink bump |
| AII-005 | Bug | Operator-blocked | medium | ai_interviewing/platform/scripts/build.sh:5 is a plain go build with no identity stamp and the backend exposes no source_commit (0 Go files mention it, vs workshop’s cmd/workshop-server/build_identity.go); the embedded vcs.revision 923779e06397 is an umbrella commit (git cat-file: commit in the umbrella, not an object in ai_interviewing). Why Go stamped the enclosing repository’s revision: UNCONFIRMED port the workshop’s build identity (ldflags stamp of the ai_interviewing commit and dirty flag, /api/health source_commit + source_dirty) into ai_interviewing; build with vcs stamping bound to the submodule; gitlink bump |
| CKT-001 | Task | Queued | — | WHAT — operator decision 1 of 2026-09-07. The question put to the operator was: submodules/curriculum-kit is not a git repository; go.mod reaches outside the repo and no truthful manifest entry can be written DECISION — Publish as vasic-digital/curriculum-kit, PUBLIC, mount as a gitlink, declare in helix-deps.yaml HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 1; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 1. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — the source row names the path submodules/curriculum-kit. |
| CNT-001 | Task | Queued | — | WHAT — operator decision 10 of 2026-09-07. The question put to the operator was: tesseract absent (gate 5 → rc 2); bundle/bundler/jekyll absent (gate 6 asserts against an 8-file fragment) DECISION — Provide both — CONTAINERISED, through submodules/containers, not host packages. Operator directive: “Make sure everything runs in containers, use our containers Submodule for all containers related work!” HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 10; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 10. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — the source row names the path submodules/containers. |
| CON-002 | Task | Queued | medium | The pin went stale again (the carrier records five green-then-red cycles). Baseline remote tip 647f7553533a; re-probed 2026-09-26: origin HEAD now 0ff780dc4e4f. Under the STANDING AUTHORIZATION of 2026-09-09: fetch inside the submodule, require merge-base –is-ancestor TRUE and 0 divergent, git merge –ff-only, report diff –stat, re-measure Constitution.md on both sides (blob, lines, anchors, bytes, sha256), stage gitlink + helix-deps.yaml ref together, never push. Any divergence: stop and report. |
| CON-003 | Bug | Queued | high | the guard’s host-power gate matches only systemctl\¦loginctl <verb>, pm-* and shutdown; the bare binaries reboot, halt and poweroff match no pattern, so the rule declared no-override lets them through upstream: add bare-binary alternatives (reboot¦halt¦poweroff, incl. absolute-path and command-substitution forms) to the host-power block with RED fixtures; project side: G-guard-gaps-07 mitigation |
| CON-004 | Bug | Queued | high | the guard’s git-push rule keys on –force/–force-with-lease/+refspec only and there is no rule for local ref deletion; the FORCE_MSG text names ‘history rewrite’ but no pattern implements it upstream: extend the push rule to –delete/-d and :<ref> refspecs; add a ref-destruction rule (branch -D/–delete –force, update-ref -d) and a history-rewrite rule (filter-branch, filter-repo); RED fixtures per form |
| CON-005 | Bug | Queued | high | the guard has no working-tree-discard class; the project’s own .specify/memory/constitution.md ‘Shared-Tree Discipline Is Wider Than stash’ names these as destructive on a shared tree, but nothing enforces it at tool-call time upstream: add a shared-tree discard rule (reset –hard, checkout [–] ., restore ., clean -f*, stash with no pathspec); RED fixtures; decide override policy (allow-marker or none) |
| CON-006 | Bug | Queued | high | no bulk-staging rule exists; on a tree shared by parallel agents bulk staging captures other agents’ uncommitted files (closure-wave protocol (f) bans add -A) upstream: add a bulk-staging rule for agent tool calls (add -A/–all/., commit -a); note the operator’s commit wrapper stages with git add . internally and is not a tool-call string, so it is unaffected |
| CON-007 | Bug | Queued | high | no process-signalling rule exists; §11.4.174 (verify the process is ours) and §11.4.263 (process-group signal safety) forbid name/pattern kills, and a reviewer’s pkill -f already killed its own shell once (progress.yml process-slip ruling) upstream: add a name/pattern signalling rule (pkill, killall, kill - -); RED fixtures incl. pkill -f with -u |
| CON-008 | Bug | Queued | high | no bulk-removal rule exists; §9 names bulk file removal as a pre-op-backup operation, yet rm -rf / and rm -rf ~ exit 0 from the guard upstream: add a recursive-removal rule for /, ~, $HOME and bare top-level targets (with --no-preserve-root forms); RED fixtures; keep scoped build-dir removals allowed (benign control rm -rf ~/Projects/x/build) ¦ ¦ CON-009 ¦ Bug ¦ Queued ¦ high ¦ 68 surviving unjudged gate rows (0 name-class rows) under 6 path classes; private source by path: counted with group C. The constitution is upstream (data-model: third-party includes the governance source); this repository never commits into it (FR-021) — the reporting route is HelixDevelopment/HelixConstitution. no row was judged; nothing here clears a row per the operator's option on G-content-boundary-rows-01: read and judge each row in this group (redact real disclosures in the public file, record a reasoned judgement for the rest); allow-listing is option 2 and hides the row ¦ ¦ CON-011 ¦ Task ¦ Operator-blocked ¦ medium ¦ git status in the umbrella shows submodules/constitution modified and nested submodule checkouts with empty worktrees and staged deletions. Restoring needs git restore or reset --hard, which the project guard blocks. No restore was attempted. ¦ ¦ DOC-001 ¦ Task ¦ Operator-blocked ¦ medium ¦ The local main and the mirror main are diverged: 125 commits ahead and 1 behind. Nothing was touched. Fast-forward only policy forbids force; an integration decision is needed. Source CONTINUATION.md final state section. ¦ ¦ DTK-001 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 15 of 2026-09-07. The question put to the operator was: `design-toolkit` GitLab mirror 7 commits behind, recipe deliberately `.disabled` DECISION — **Enable the recipe and sync the mirror** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 15; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 15. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — the source row names the path design-toolkit. ¦ ¦ HLP-001 ¦ Task ¦ Operator-blocked ¦ medium ¦ Owned gitlink not bumped. Observation: HelixDevelopment/LLMProvider and vasic-digital/LLMProvider (submodules/LLMProvider) report the SAME tip e05ec64ebc48; whether two gitlinks of one history are intended is UNCONFIRMED. Operator decides per bump; separately decide whether both gitlinks should exist (never remove without an explicit operator decision, §11.4.122). ¦ ¦ HQA-001 ¦ Task ¦ Queued ¦ low ¦ Counts whose subject no rule of the class noun-to-measure table resolves ("recorded, not drift"): nothing re-measures them. Many sit in dated session reports, plans and evidence files that were true when written. Per document: (a) a docs/zero-gap/point-in-time.tsv row with the reason from the document header when it is dated; (b) a noun-to-measure rule when the subject is measurable in the tree; (c) otherwise replace the count with its derive command. Fix in the repository that owns the document. ¦ ¦ LLP-001 ¦ Task ¦ Operator-blocked ¦ medium ¦ Owned gitlink not bumped after upstream commits; 4 remotes (github, gitlab, origin, upstream) show the same tip. Operator decides per bump: fast-forward (merge --ff-only, stage gitlink and helix-deps.yaml ref together) or hold. ¦ ¦ LMV-001 ¦ Task ¦ Operator-blocked ¦ medium ¦ Owned gitlink not bumped. Operator decides per bump (ff-only; gitlink + helix-deps.yaml ref staged together). ¦ ¦ LMV-002 ¦ Bug ¦ Operator-blocked ¦ medium ¦ the module carries its own run_*_challenge.sh family (5), run_challenges.sh, verify-deployment.sh, security-audit.sh, verify_day1_completion.sh, verify_providerinit_fix.sh and two copies of validate_implementation.sh (root and tests/, different blobs) with no proof convention or registry triage first (which are gates vs one-shot historical scripts: verify_day1_completion / verify_providerinit_fix look historical — retire only via §11.4.122 operator decision), then add proof arms to the real gates and dedupe the two validate_implementation.sh copies ¦ ¦ LMV-003 ¦ Bug ¦ Operator-blocked ¦ medium ¦ `if [ ! -f/-x BIN ]` then go build, no freshness guard; the challenge harness then scores providers with a stale binary fix in vasic-digital/LLMsVerifier (always go build, or freshness test), return as a gitlink bump ¦ ¦ MON-001 ¦ Task ¦ Queued ¦ low ¦ Counts whose subject no rule of the class noun-to-measure table resolves ("recorded, not drift"): nothing re-measures them. Many sit in dated session reports, plans and evidence files that were true when written. Per document: (a) a docs/zero-gap/point-in-time.tsv row with the reason from the document header when it is dated; (b) a noun-to-measure rule when the subject is measurable in the tree; (c) otherwise replace the count with its derive command. Fix in the repository that owns the document. ¦ ¦ MVR-001 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 13 of 2026-09-07. The question put to the operator was: `milosvasic.ru/_site/` tracked: 8 files, 1 page, answers 1 of 525 sitemap URLs DECISION — **Untrack it, keep the ignore rule** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 13; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 13. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — the source row names the path milosvasic.ru. ¦ ¦ MVR-002 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 14 of 2026-09-07. The question put to the operator was: 21 repositories have Actions enabled while declaring zero workflow files DECISION — **Sweep the 20, exclude `milosvasic.ru`** — its `pages.yml` is the sole publish path for the live site HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 14; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 14. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — the source row names the path milosvasic.ru. ¦ ¦ PSG-007 ¦ Bug ¦ Queued ¦ low ¦ os.WriteFile truncates then writes. A writer stopped between the truncate and the last byte (the workshop ingest wrapper TERMs ingest-transcript when an operator stops a run) or failing with ENOSPC/EFBIG leaves a SHORT passages.jsonl that is still valid JSONL and is accepted by every reader. Found by independent review rev5-w2 (finding 3). A consumer cannot fix this without committing into the public passage module, so the change is REPORTED, not made: a ready patch (temp file in the same directory, mode and owner kept, fsync, rename; tests incl. an RLIMIT_FSIZE failure injection) is at ~/.cache/agent-scratch/wl-lows/passage-atomic-write.diff against base 1e361bd6d6fa; RED TestRegistryWriteJSONLIsAtomic on the base, GREEN go test ./... with the patch (measured 2026-10-15). The evidence path is the defect's own source file. ¦ ¦ VSC-001 ¦ Task ¦ Queued ¦ high ¦ WHAT — this repository tracked work in prose (docs/OPERATOR-DECISIONS-*.md, specs/*/tasks.md) with no §11.4.93 single source of truth, which §11.4.93 calls a release blocker. HOW IT MANIFESTS — no item carried a stable id, a closed-set status or a closed-set type, so no query could answer what is open. HOW TO REPRODUCE — before this item, git ls-files docs/workable_items.db returned nothing. ACCEPTANCE CRITERIA — a tracked docs/workable_items.db exists, every item carries a valid status, type and prefixed id, the identifier roster is derived from .gitmodules, and a registered gate with a paired mutation proves the integrity check is not a bluff gate. ¦ ¦ VSC-002 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 2 of 2026-09-07. The question put to the operator was: 3 area documents fail publication review on 62/54/58 uncited claim blocks DECISION — **Operator reads them.** Produce a bounded per-document list of exactly which claim blocks lack citations first HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 2; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 2. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-003 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 3 of 2026-09-07. The question put to the operator was: Only 5 of 42 areas carry a test DECISION — **Author senior banks for the 25 strongly + moderately evidenced areas**, against real transcript evidence, area by area. The 12 thin areas stay honestly without tests HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 3; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 3. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-004 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 4 of 2026-09-07. The question put to the operator was: FR-002 asked for a topical classification the reviews decline to make DECISION — **Build an automated topical classifier**, recorded with its confidence and given its own review HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 4; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 4. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-006 ¦ Task ¦ In progress ¦ — ¦ WHAT — operator decision 6 of 2026-09-07. The question put to the operator was: SC-010 hue floor: gate reported 4 families over a defective instrument DECISION — **Fix the gate, then judge the real number.** Fixed; the corrected gate reports **2** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 6; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 6. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row is split — part DONE, part still OPEN — so neither a terminal status nor Queued is true; recorded as In progress SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-007 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 7 of 2026-09-07. The question put to the operator was: Two chapter-card implementations; `/chapters` never uses the component extracted for it DECISION — **Converge onto the shared component** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 7; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 7. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-008 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 8 of 2026-09-07. The question put to the operator was: The 37-area lexicon is chapter-01-derived; chapters 02 and 02.01 were never mined DECISION — **Mine both, propose new areas**, operator approves additions before they publish HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 8; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 8. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-009 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 9 of 2026-09-07. The question put to the operator was: 12 documents' ingested `.sections.json` are stale; regenerating mints new passage ids DECISION — **Leave stale, record it explicitly.** All 251 ids resolve; regenerating would churn the corpus and break existing citations HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 9; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 9. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-010 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 11 of 2026-09-07. The question put to the operator was: Content-boundary gate red at ~15,300 matches; decision packet never acted on DECISION — **Judge the ~1,540 class-A inward rows** — 1,084 against private source, 68 against teaching material, three public files holding 1,120 HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 11; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 11. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-011 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 12 of 2026-09-07. The question put to the operator was: `deploy-langs.sh` downgrades a failed Jekyll build to a warning and still exits 0 DECISION — **Fail the deploy on a failed build**, behind a flag for deliberate override HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 12; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 12. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-012 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 16 of 2026-09-07. The question put to the operator was: Nothing committed this session; container serves the old binary DECISION — Restart once when all writers stop, then commit and push recursively HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-07.md row 16; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-07.md, table row 16. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-013 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 1 of 2026-09-08. The question put to the operator was: Semantic-search leg needs an embedder; local models now off DECISION — **Keep semantic OFF.** Measured identical quality (top-1 18/22, top-5 19/22) at 9.4x the speed. Reversible with one env var HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 1; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 1. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-014 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 2 of 2026-09-08. The question put to the operator was: `meeting-notes` route deliberately NOT_BUILT on one undecided row DECISION — **Brainstorm fully, then implement — including Meeting Notes** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 2; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 2. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-015 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 3 of 2026-09-08. The question put to the operator was: 3 documents unpublished on W2 violations DECISION — **Cite them, then publish** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 3; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 3. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-016 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 4 of 2026-09-08. The question put to the operator was: 12 served areas carry no assessment DECISION — **Fill / generate what is missing. "Stick to common sense"** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 4; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 4. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-017 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 5 of 2026-09-08. The question put to the operator was: The one flagged span (id `01M1H9DKFTVEJMW5YFZ1GC7PYN`) DECISION — **Serve it.** Operator inspected the span and judged it carries nothing private. Add a reason code for "flagged withheld-only by corpus statistics, judged not private" and record the decision against the row HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 5; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 5. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-018 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 6 of 2026-09-08. The question put to the operator was: The word-run rule that flagged it DECISION — **Keep the rule as-is.** It caught 4 genuine rows because it is wide. Future flags route to the operator as judgements HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 6; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 6. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-019 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 7 of 2026-09-08. The question put to the operator was: `meeting-notes` contract shape DECISION — **Match the three siblings exactly** — same cumulative `count` vs `own_count` split, same status set HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 7; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 7. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-021 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 9 of 2026-09-08. The question put to the operator was: Sequencing against the QA session DECISION — **One batch, then QA.** Land everything, restart once, run the second adversarial review, then hand over HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 9; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 9. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-022 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 10 of 2026-09-08. The question put to the operator was: 20-passage evidence floor sorts on the wrong quantity (r = -0.066 against actual authorability) DECISION — **Re-baseline the floor onto anchored usable citable passages at 8, and author the banks.** REVISES decision #3 of 2026-09-07 on measured grounds HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 10; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 10. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-023 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 11 of 2026-09-08. The question put to the operator was: Filling every area empties the M4 proof arm's population DECISION — **Fill everything, give M4 a synthetic no-bank fixture** so the arm keeps detecting HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 11; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 11. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-025 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 13 of 2026-09-08. The question put to the operator was: 11 plan rows are ASR fragments naming no deliverable DECISION — **Fix the extractor, retire the 11 as extraction defects** — NOT as `dropped`, which would put them in the commitment ledger HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 13; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 13. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-026 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 14 of 2026-09-08. The question put to the operator was: `MIN_SEGMENTS_FOR_INFORMATIVE_ABSENCE = 500` makes `not_covered` unreachable for short chapters DECISION — **Scale the guard to chapter length**, with its own validation and a paired mutation HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 14; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 14. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-027 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 15 of 2026-09-08. The question put to the operator was: Document 04's last 8 blocks cite evidence that has no passage id DECISION — **Ingest `pipeline/{README,CALIBRATION,AUDIT}.md`.** Operator rejected deleting the 8 measured claims and rejected the editorial exemption HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 15; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 15. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-028 ¦ Task ¦ Queued ¦ medium ¦ A decided audit with no execution record; the register item was Queued with no measurable target. Proposed fix: Execute the audit in the owning module and record the per-citation relevance verdict. ¦ ¦ VSC-029 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 17 of 2026-09-08. The question put to the operator was: `publication-reviews.jsonl` / `area-materials.jsonl` gitignored — the files gating what is served are not in version control DECISION — **Track them** HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 17; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 17. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-030 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 18 of 2026-09-08. The question put to the operator was: Every graded question answerable by shape alone: 138/138 keys are the longest option (100%), 122/138 at position 1 (88%), pass mark 70%, no shuffle anywhere in the serving path DECISION — **Fix properly: deterministic shuffle AND distractor rebalancing**, plus a gate that fails if either heuristic beats chance, with a paired mutation and a control HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 18; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 18. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-031 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 19 of 2026-09-08. The question put to the operator was: The producer/verifier split is process-scoped only; two invocations 2s apart publish on same-minted citations, and the prover's key arm is inverted so it passes with the protection removed DECISION — **Make it durable, fix the prover**, register it in the check registry, and close the `promote_curriculum_areas.py --apply` path that wrote 37 of 41 live review rows with no citation checking HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 19; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 19. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-032 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 20 of 2026-09-08. The question put to the operator was: QA session timing given the above DECISION — **Fix the blockers first, then QA.** The shape leak and the split are fixable in hours; everything else is measured and sound HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 20; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 20. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-033 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 21 of 2026-09-08. The question put to the operator was: 32 answer keys appear verbatim in the lesson section the question links to (31 of 290) — all against area-document prose, never a transcript DECISION — **Separate study mode from assessment mode.** Keep the keys and the study links; suppress `lesson_sections` in assessment/interview rendering. Rewording 31 correct keys was rejected as degrading good prose to defend a property only one mode needs HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 21; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 21. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-036 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 24 of 2026-09-08. The question put to the operator was: Areas 26 (5 anchored) and 23 (6) serve tests while 19 (5), 27 (6) and 28 (6) are refused — authorship date, not evidence, is the selector DECISION — **Author banks for 19, 27 and 28 to match.** Level up rather than withdraw two real banks. An agent may still decline any of the three if the evidence genuinely cannot support one HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 24; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 24. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-037 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 25 of 2026-09-08. The question put to the operator was: Four `kg_*` kinds (226 rows of TODOs, meeting notes, open questions, next-meeting points) exist in the index but were never in the advertised vocabulary DECISION — **Make them first-class searchable.** This is the session-record content built today — reachable through chapter routes but not through search HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 25; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 25. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-039 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 26a of 2026-09-08. The question put to the operator was: Re-measured: there is NO pack producer and NO artefact — the pack is derived by reading a Markdown file, and NO gate ever enforced membership (B1–B8 check resolution, redaction and lesson-section path, never pack membership). Only 30.6% of outside-pack citations sit at distance 1; the rest reach up to 644 segments away. Best closure admits 41.3% at 3.75× pack growth. Corpus re-cut separately proven unsafe: one merged pair moves `root_hash` `62e62eea…` → `960db1d2…`, orphans an anchor, and models are off so nothing can be re-embedded DECISION — **Withdraw the constraint entirely.** Replacement rule: cite the passage that carries the fact; admissible iff it RESOLVES UNREDACTED and AN AUTHOR HAS READ IT against the prompt. The constraint is wrong in KIND, not granularity HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 26a; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 26a. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-040 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 26b of 2026-09-08. The question put to the operator was: The withdrawn constraint's prose still stands verbatim in 6 banks, instructing future authors to obey the rule that caused the defect DECISION — **The agent already reading those files corrects the 6 `$commentblocks in-pass** — recording what the rule said, that it is withdrawn, and why, rather than deleting it silently HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 26b; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 26b. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-041 ¦ Task ¦ Queued ¦ — ¦ WHAT — operator decision 27 of 2026-09-08. The question put to the operator was: 182 older-bank questions the screen never flagged, unread. Precision is 98%; recall is known poor (reading found 73% where the screen flagged 37.5%) DECISION — **Read all 182.** The measured defect rate in the UNFLAGGED population is the first honest estimate of the screen's recall HOW IT MANIFESTS — the decision is recorded in docs/OPERATOR-DECISIONS-2026-09-08.md row 27; that document is the §11.4.208 operator-request ledger for the session. HOW TO REPRODUCE — read docs/OPERATOR-DECISIONS-2026-09-08.md, table row 27. ACCEPTANCE CRITERIA — the obligation the decision states is discharged with captured evidence per §11.4.5, recorded against this item. STATUS BASIS — the source row records a DECISION, not an execution: the decision is made and the work is not evidenced complete SUB-PROJECT BASIS — no sub-project path named in the source row. ¦ ¦ VSC-045 ¦ Task ¦ Queued ¦ — ¦ WHAT — 001-workshop-curriculum-platform task T006: [P] Configure linting/formatting to match the reference module (gofmt, Angular ESLint config) — **[UNWRITTEN, AND THE TASK CONTRADICTS ITSELF. Measured 2026-09-03; NEW note.** Neither half is configured. Frontend:workshop/platform/frontend/has **no**.eslintrcand **no**eslint.config.;package.jsondeclares 11 scripts and **none islint**; itsdevDependenciescontain **no** package whose name matcheslintorprettier. Go: nothing inworkshop/runsgofmtas a gate, andgofmt -l workshop/platform/backendreports **3** unformatted files today (cmd/knowledge-registry-backfill/main.go,internal/api/publication.go,internal/api/passages_publication_test.go), which is a live demonstration that no gate is enforcing it. **The self-contradiction, and it needs an operator to resolve rather than an agent to guess:** this task says *"match the reference module"*, and the reference isai_interviewing/platform/frontend(plan.md Structure Decision) — measured, **that module has no ESLint config either**: 5 scripts, nonelint, zero lint devDependencies. So "match the reference" and "Angular ESLint config" point in opposite directions and cannot both be satisfied. Adopt ESLint and DIVERGE from the reference, or match the reference and drop the ESLint half; either is defensible, neither is this note's to choose. Thegofmthalf has no such ambiguity and is unblocked work]** — **BLOCKER:** the task contradicts itself — it says "match the reference module", and the reference (ai_interviewing/platform/frontend) has NO ESLint config either, so there is nothing to match · **OWNER:** **operator** — pick a lint baseline, or withdraw the "match the reference" clause (FR-013) HOW IT MANIFESTS — the task is tracked in specs/001-workshop-curriculum-platform/tasks.md as row T006. HOW TO REPRODUCE — read specs/001-workshop-curriculum-platform/tasks.md and locate the row beginningT006. ACCEPTANCE CRITERIA — the row's own stated outcome, evidenced per §11.4.5 against the artefact it names. STATUS BASIS — the tracked task list marks this row [ ] — not started or not finished SUB-PROJECT BASIS — the source row names paths in more than one sub-project (AII, WSP), so it is attributed to the parent. ¦ ¦ VSC-046 ¦ Task ¦ Queued ¦ — ¦ WHAT — 001-workshop-curriculum-platform task T015: [TDD] **[PATH NOT BUILT —symbol.godoes not exist. Measured 2026-09-02, only the SCHEMA landed, inregistry.go:Symbol *stringat:73,CREATE UNIQUE INDEX … passages_symbol_key ON passages(path, symbol)at:934,CREATE TABLE … symbol_aliasesat:966. No code reads or writessymbol_aliases—registry.go:1091names it among the tables this package never writes — so the behaviour this task contracts is still owed at the path named here]** Implement the code-passage matching key(path, symbol)and thesymbol_aliasestable insubmodules/passage/pkg/passage/symbol.goper [contracts/passage-contract.md](./contracts/passage-contract.md) §6.2, §6.4 and the §4.3symbol_aliasesDDL (SC-016a) —originseparatesauthored(written by the maintainer performing the rename; authoritative) fromdetected(ingest's heuristic, which can mis-attach two similar helpers), so a reviewer can see exactly which links rest on a guess. ~~**Conditional on T014**~~ **— UNBLOCKED 2026-09-03. T014 now exits0and names the producer (pipeline/symbols, ago/parserextractor owned by this feature, atworkshop/pipeline/symbols/); see T014's own note for the A3/A4 rejection of Lumen's store and the B1–B6 confirmation of this one. This task is therefore UNWRITTEN WORK, not blocked work, and the block that used to excuse it is gone** — **BLOCKER:** none but the work — only the SCHEMA landed inregistry.go;symbol.gois unwritten · **OWNER:** **implementer** — unblocked today (SC-016a, FR-037) HOW IT MANIFESTS — the task is tracked in specs/001-workshop-curriculum-platform/tasks.md as row T015. HOW TO REPRODUCE — read specs/001-workshop-curriculum-platform/tasks.md and locate the row beginningT015. ACCEPTANCE CRITERIA — the row's own stated outcome, evidenced per §11.4.5 against the artefact it names. STATUS BASIS — the tracked task list marks this row [ ] — not started or not finished SUB-PROJECT BASIS — the source row names paths in more than one sub-project (PSG, WSP), so it is attributed to the parent. ¦ ¦ VSC-047 ¦ Task ¦ Queued ¦ — ¦ WHAT — 001-workshop-curriculum-platform task T016: [TDD] **[PATH NOT BUILT —ingest_match.godoes not exist and no equivalent landed anywhere]** Implement the §8 ingest matching branches for code passages insubmodules/passage/pkg/passage/ingest_match.go— R2 attach on(path, symbol)· R3 attach throughsymbol_aliases, recording WHICH alias was used sodetectedlinks stay reviewable · R4 an unaliased rename ⇒ **exit1** forworkshop/-owned code (§6.6 makes anauthoredalias a mandatory step of any rename inside the tree) and, for code outsideworkshop/, mint a new pid and record the orphaned old one so the broken citation is LOUD. Minting stays the last branch (M4). ~~**Conditional on T014**~~ **— UNBLOCKED 2026-09-03. T014 now exits0and names the producer (pipeline/symbols, ago/parserextractor owned by this feature, atworkshop/pipeline/symbols/); see T014's own note for the A3/A4 rejection of Lumen's store and the B1–B6 confirmation of this one. This task is therefore UNWRITTEN WORK, not blocked work, and the block that used to excuse it is gone** — **BLOCKER:** none but the work —ingest_match.gois unwritten and no equivalent landed anywhere · **OWNER:** **implementer** — unblocked today (SC-016a, FR-037) HOW IT MANIFESTS — the task is tracked in specs/001-workshop-curriculum-platform/tasks.md as row T016. HOW TO REPRODUCE — read specs/001-workshop-curriculum-platform/tasks.md and locate the row beginningT016. ACCEPTANCE CRITERIA — the row's own stated outcome, evidenced per §11.4.5 against the artefact it names. STATUS BASIS — the tracked task list marks this row [ ] — not started or not finished SUB-PROJECT BASIS — the source row names paths in more than one sub-project (PSG, WSP), so it is attributed to the parent. ¦ ¦ VSC-048 ¦ Task ¦ Queued ¦ — ¦ WHAT — 001-workshop-curriculum-platform task T017: [TDD] **[PATH NOT BUILT —symbol_test.godoes not exist; measured 2026-09-02 the identifierG-PID-4appears nowhere insubmodules/passage]** Prove **SC-016a** via gate **G-PID-4** insubmodules/passage/pkg/passage/symbol_test.go([contracts/passage-contract.md](./contracts/passage-contract.md) §6.5, §6.6): rename aworkshop/-owned symbol WITH anauthoredalias and assert the pid is preserved and its citations still resolve; then rename one WITHOUT an alias and assert the old pid resolvesnot_in_registry— a loud dead link — and that ingest reports the unaliased rename as exit1. **Paired mutation**: make unaliased renames mint a new pid silently and re-point the old citation by nearest-text match; the gate MUST go red. 100% of stale code references failing loudly is the entire criterion — a confident link to the wrong code is the failure it exists to prevent. ~~**Conditional on T014**~~ **— UNBLOCKED 2026-09-03. T014 now exits0and names the producer (pipeline/symbols, ago/parserextractor owned by this feature, atworkshop/pipeline/symbols/); see T014's own note for the A3/A4 rejection of Lumen's store and the B1–B6 confirmation of this one. This task is therefore UNWRITTEN WORK, not blocked work, and the block that used to excuse it is gone** — **BLOCKER:** **predecessor T015 + T016** — G-PID-4 tests code that does not exist yet · **OWNER:** **implementer**, after T015/T016 (SC-016a, FR-032, SC-012) HOW IT MANIFESTS — the task is tracked in specs/001-workshop-curriculum-platform/tasks.md as row T017. HOW TO REPRODUCE — read specs/001-workshop-curriculum-platform/tasks.md and locate the row beginningT017. ACCEPTANCE CRITERIA — the row's own stated outcome, evidenced per §11.4.5 against the artefact it names. STATUS BASIS — the tracked task list marks this row [ ] — not started or not finished SUB-PROJECT BASIS — the source row names paths in more than one sub-project (PSG, WSP), so it is attributed to the parent. ¦ ¦ VSC-049 ¦ Task ¦ Queued ¦ — ¦ WHAT — 001-workshop-curriculum-platform task T021: [P] **[PARTIAL — ONE OF ITS TWO GATES IS BUILT AND PROVEN, THE OTHER EXISTS NOWHERE. Measured 2026-09-03; NEW note.** The scripts and the adapter are real:workshop/scripts/start.sh,stop.sh,status.shand the Go adapterworkshop/platform/orchestration/cmd/workshop-boot/main.go, which reportsRUNNING/STOPPED/DEGRADED*"or exit 2 when it cannot tell"* (:126). **G-CLI-17 is DONE**:bash workshop/platform/gates/verify-status-exit-contract.sh→ rc **0**,PASS=3 FAIL=0 UNDET=0— A1 an absent project printsSTOPPEDand exits **1**, A2status.shpasses the control plane's code through unchanged, A3RUNNING → 0whileSTOPPED → 1are distinguishable by exit code alone; and its **§1.1 paired mutation**prove-status-exit-contract.sh→ rc **0**,CAUGHT=2 MISSED=0, seeding **MS1** (STOPPEDexits 0 — the exactreturn nilregression this task names) and **MS2** (STOPPEDfiled as 2), each proven to COMPILE and LINK before being judged, then the tree restored. **G-CLI-12 IS UNBUILT, and so is the behaviour it would gate.**grep -rn ‘G-CLI-12’overworkshop/returns **zero** files — no gate, no fixture, no registry row — and the branch itself does not exist:grep -rn ’unidentif\ |
| WSP-165 | Bug | Queued | high | Counts are typed into the four lockstep workshop carriers, workshop/README.md and workshop/docs/work-register.md; nothing re-measures them. Inside the workshop repository: replace each count with its derive command or add a workshop-side re-measure check; update all four carriers together. Returns to the umbrella as a gitlink bump. |
| WSP-166 | Task | Queued | low | Counts whose subject no rule of the class noun-to-measure table resolves (“recorded, not drift”): nothing re-measures them. Many sit in dated session reports, plans and evidence files that were true when written. Per document: (a) a docs/zero-gap/point-in-time.tsv row with the reason from the document header when it is dated; (b) a noun-to-measure rule when the subject is measurable in the tree; (c) otherwise replace the count with its derive command. Fix in the repository that owns the document. |
| WSP-167 | Bug | Operator-blocked | high | Per the 2026-09-09 record the gate exits 0 while the proposal prose and the committed JSON disagree, because it never reads the prose (a false-green, §11.4.201). Current state UNCONFIRMED (not re-run this session). Make the gate read and compare the prose count; paired mutation proof. |
| WSP-168 | Bug | Operator-blocked | medium | two tracked scripts matching the gate-name heuristic carry no proof arm and no sibling proof; whether pipeline/run_audit.sh is a verdict gate at all is UNCONFIRMED (name-heuristic population; its only in-repo referrers are a doc and a Python helper, neither a proof) for each: confirm gate or not; gate => add proof arm + register in the workshop’s own gate surface; not a gate => record why the heuristic should not flag it (class exemption with reason) |
| WSP-169 | Bug | Operator-blocked | medium | container 42c12e533a91 started 2026-09-25T09:06:32Z serving source_commit 185fb158c4f4; e076fa6 was committed 10:18:12Z and nothing redeployed; scripts/qa-up.sh reuses a running stack without restarting it (header line 32). Measured: git diff –name-only 185fb158c4f4 e076fa6aa26f lists 3 *_test.go files only, so the production source is equal (identical binary output UNCONFIRMED) OPERATOR: redeploy the workshop stack from the committed tree (bash workshop/scripts/restart.sh, answering stays OFF by default). AGENT (follow-up): qa-up warns or refuses when it adopts a stack whose /api/health source_commit differs from workshop HEAD |
| WSP-170 | Task | Queued | medium | Evidence owed before answering waivers WVR-2026-10-27-deepseek-qa (expires 2026-11-26) and WVR-2026-10-28-deepseek-qa-llm (expires 2026-11-27) lapse: see workshop docs/work-items/WSP-170.md. Row created 2026-10-29 at hand-off; id 170 matches the waiver roster tracked_item. |
| WSP-176 | Task | Operator-blocked | high | On the 0.0.7 release build 5641ea85 the student-surface gate reports 35 pass, 0 fail, 4 UNDETERMINED; the four checks C05, C13, C14, C15 need the admin password, which only the operator holds. Undetermined is not a pass. Source docs/releases/0.0.7.md. |
| WSP-177 | Task | Queued | medium | The materials upload to Yandex Disk was running at about 40 to 90 KB per second and is not complete; workshop-storage verify –deep has not been run and pushes used the storage offline reason. Nothing has been untracked. Source CONTINUATION.md 2026-10-27 and 2026-10-29 sections. |